## Slide 1: Key Facets of the Scrum-Agile Approach
Southern New Hampshire University (SNHU)
CS-250-10297-M01 Software Development Lifecycle
Instructor: Arthur McWain, Adjunct Professor, M.S.
Student: Thomas Archer
Date: October 15, 2025

## Slide 2: Agile Roles
Each of the following Agile roles is essential because success depends on clear accountability, open communication, and continuous inspection and adaptation (Stec, 2025).
Product Owner: Represents the customer and prioritizes the backlog based on business value. This ensures the team delivers what the user truly needs.
Scrum Master: Serves as a coach and facilitator who enforces timeboxes, removes barriers, and helps the team stay aligned with Agile principles (Schwaber & Sutherland, 2020).
Developer: Collaborates to design, build, and test working increments each sprint. They self-organize around commitments and share responsibility for outcomes. Developers run the Daily Scrum, 15-minute meetings meant to gauge progress, go-forward plans, and impediments (Schwaber & Sutherland, 2020).
Tester: Focuses on quality by turning acceptance criteria into concrete tests, designing exploratory and automated checks, pairing with developers to prevent defects, and confirming the definition of “Done”.
Although the Scrum Guide treats testing as part of the Developers’ accountabilities, calling out the Tester role clarifies quality ownership on teams that distinguish quality engineering as a specialty (Schwaber & Sutherland, 2020; Stec, 2025).

## Slide 3: Agile Phases
In an Agile approach, SDLC phases overlap and repeat through iterative cycles.
Requirements gathering happens continuously through user stories and backlog refinement.
Design evolves incrementally, with each sprint refining architecture based on feedback.
Implementation and testing occur within the same sprint, ensuring faster validation and delivery.
Deployment follows frequently in small releases rather than a single large launch.
Each sprint ends with a review and retrospective to capture lessons and adapt the next cycle (Schwaber & Sutherland, 2020).
As Visual Paradigm Guides (2023) note, Agile replaces rigid milestone gates with flexible loops that encourage experimentation and learning. This process enables the “Fail Fast” pattern.

## Slide 4: Waterfall Model
The waterfall model follows a strict sequence of phases: requirements, design, implementation, verification, and maintenance.
Each stage must be completed before the next begins, which limits adaptability when requirements change.
In a waterfall environment, missed details or incorrect assumptions discovered late in development can cause major delays and rework.
If I had built the travel application using waterfall, clarification about matching logic or database structure would have required formal change requests and approvals before any adjustment could occur.
Agile, by contrast, allowed me to address such changes within the next sprint, keeping momentum and reducing risk (Stec, 2025).

## Slide 5: Waterfall vs. Agile
The choice between Waterfall and Agile depends on project complexity, stakeholder involvement, and tolerance for change.
Waterfall fits projects with fixed requirements, predictable outcomes, and heavy regulation, such as infrastructure or compliance systems.
Agile is better suited for evolving products, innovative solutions, or environments that require frequent feedback and adaptability (Atlassian, 2025).
Based on my experience serving in multiple Scrum roles, Agile’s iterative flow provided continuous feedback, reduced waste, and improved team collaboration.
When appropriate, ChadaTech should adopt Scrum-Agile as it aligns with modern software practices and strengthens communication across cross-functional teams.

## Slide 6: References
Atlassian. (2025, June 16). The Agile advantage: Why flexibility wins in a fast-paced world. Atlassian Community. https://community.atlassian.com/forums/Agile-articles/The-Agile-Advantage-Why-Flexibility-Wins-in-a-Fast-Paced-World/ba-p/3043065
Schwaber, K., & Sutherland, J. (2020). The Scrum Guide: The definitive guide to Scrum – The rules of the game. Scrum.org & Scrum Inc. https://www.scrum.org/resources/scrum-guide
Stec, B. (2025). Success criteria and factors of agile-managed IT projects. Organization and Management, 215, 623–639. https://doi.org/10.29119/1641-3466.2025.215.36
Visual Paradigm Guides. (2023, March 28). Agile methodology: Embracing flexibility, collaboration, and continuous improvement for effective project management. https://guides.visual-paradigm.com/agile-methodology-embracing-flexibility-collaboration-and-continuous-improvement-for-effective-project-management